1.	Overview

This Business Impact Analysis (BIA) is developed as part of the contingency planning process for the Customer Engagement and Relationship Optimizer (CERO).  It was prepared on January 16, 2025.

1.1	Purpose

The purpose of the BIA is to identify and prioritize system components by correlating them to the mission/business process(es) the system supports and using this information to characterize the impact on the process(es) if the system were unavailable.

The BIA is composed of the following three steps:

- Determine mission/business processes and recovery criticality.  Mission/business processes supported by the system are identified and the impact of a system disruption to those processes is determined along with outage impacts and estimated downtime.  The downtime should reflect the maximum that an organization can tolerate while still maintaining the mission.

- Identify resource requirements.  Realistic recovery efforts require a thorough evaluation of the resources required to resume mission/business processes and related interdependencies as quickly as possible.  Examples of resources that should be identified include facilities, personnel, equipment, software, data files, system components, and vital records.

- Identify recovery priorities for system resources.  Based upon the results from the previous activities, system resources can more clearly be linked to critical mission/business processes.  Priority levels can be established for sequencing recovery activities and resources.

This document is used to build the Customer Engagement and Relationship Optimizer (CERO) Information System Contingency Plan (ISCP) and is included as a key component of the ISCP.  It also may be used to support the development of other contingency plans associated with the system, including, but not limited to, the Disaster Recovery Plan (DRP) or Cyber Incident Response Plan.

2.	System Description

The system is hosted on a hybrid cloud infrastructure that combines AWS and on-premises data centers, ensuring flexibility and scalability. It is accessible globally from office locations and mobile devices, supporting field agents in their operations. The primary user base includes sales teams, customer support staff, and external partners, who rely on the system for efficient collaboration and communication. Additionally, the system integrates seamlessly with third-party tools, such as email marketing platforms and VoIP communication systems, enhancing its functionality. Backup procedures involve nightly backups stored in geographically redundant cloud storage, supplemented by bi-weekly snapshots to ensure data integrity and recovery capabilities.

- BIA Data Collection

Data collection for the BIA involved interviews with sales managers, customer support leaders, and IT administrators to identify critical CRM functions, such as sales forecasting and ticket resolution, and to assess outage impacts. Surveys ranked feature criticality, acceptable downtime, and potential outage consequences, while workshops simulated CRM disruptions to evaluate recovery strategies.

3.1	Determine Process and System Criticality

Step one of the BIA process - Working with input from users, managers, mission/business process owners, and other internal or external points of contact (POC), identify the specific mission/business processes that depend on or support the information system.

| Mission/Business Process | Description |
| --- | --- |
| Customer interaction tracking | Logs all interactions to provide insights for improving customer satisfaction |
| Sales forecasting and reporting | Generates actionable insights based on past and current sales data |

3.1.1	Identify Outage Impacts and Estimated Downtime

- Maximum Tolerable Downtime (MTD):

  - Customer support ticket resolution: 24 hours, as extended delays lead to major dissatisfaction.

  - Lead generation and management: 72 hours, as short-term campaigns can resume post-recovery.

- Recovery Time Objective (RTO):

  - CRM core functionality (e.g., customer interaction logging): 12 hours.

- Recovery Point Objective (RPO):

  - Data backups for sales forecasting should cover the last 6 hours.

Outage Impacts

Impact Categories and Values:

- Revenue Loss:

  - Severe = $1 million+ loss in potential or delayed sales per week of downtime.

  - Moderate = $500,000–$1 million in delayed revenue.

  - Minimal = Less than $500,000 in delayed revenue.

- Customer Trust:

  - Severe = Major reputation damage with the loss of key clients.

  - Moderate = Complaints from clients but manageable with follow-up.

  - Minimal = Isolated client dissatisfaction easily rectified.

The table below summarizes the impact on each mission/business process if Customer Engagement and Relationship Optimizer (CERO) were unavailable, based on the following criteria:

| Mission/Business Process | Impact Category |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Operation | Revenue | Reputation |  | Legal | Impact |
| Customer interaction tracking | Severe | Severe | Severe | Severe |  | Severe |
| Sales forecasting and reporting | Moderate | Moderate | Moderate | Moderate |  | Moderate |

Estimated Downtime

Working directly with mission/business process owners, departmental staff, managers, and other stakeholders, estimate the downtime factors for consideration as a result of a disruptive event.

- Maximum Tolerable Downtime (MTD).  The MTD represents the total amount of time leaders/managers are willing to accept for a mission/business process outage or disruption and includes all impact considerations.  Determining MTD is important because it could leave continuity planners with imprecise direction on (1) selection of an appropriate recovery method, and (2) the depth of detail which will be required when developing recovery procedures, including their scope and content.

- Recovery Time Objective (RTO).  RTO defines the maximum amount of time that a system resource can remain unavailable before there is an unacceptable impact on other system resources, supported mission/business processes, and the MTD.  Determining the information system resource RTO is important for selecting appropriate technologies that are best suited for meeting the MTD.

- Recovery Point Objective (RPO).  The RPO represents the point in time, prior to a disruption or system outage, to which mission/business process data must be recovered (given the most recent backup copy of the data) after an outage.

The table below identifies the MTD, RTO, and RPO (as applicable) for the organizational. mission/business processes that rely on Customer Engagement and Relationship Optimizer (CERO)

| Mission/Business Process | MTD | RTO | RPO |
| --- | --- | --- | --- |
| Customer interaction tracking | 24 hours | 12 hours | 6 hours |
| Sales forecasting and reporting | 48 hours | 24 hours | 12 hours |

No there are not sufficient alternatives for these businesses process.

3.2	Identify Resource Requirements

The following table identifies the resources that compose Customer Engagement and Relationship Optimizer (CERO)

including hardware, software, and other resources such as data files.

| System Resource/Component | Platform/OS/Version (as applicable) | Description |
| --- | --- | --- |
| CRM Application Server. | CRM Application Server. | CRM Application Server. |
| Customer Database | MySQL 8.0.36 | Stores customer records |

It is assumed that all identified resources support the mission/business processes identified in Section 3.1 unless otherwise stated.

3.3	Identify Recovery Priorities for System Resources

The table below lists the order of recovery for Customer Engagement and Relationship Optimizer (CERO)resources.  The table also identifies the expected time for recovering the resource following a “worst case” (complete rebuild/repair or replacement) disruption.

- Recovery Time Objective (RTO) - RTO defines the maximum amount of time that a system resource can remain unavailable before there is an unacceptable impact on other system resources, supported mission/business processes, and the MTD.  Determining the information system resource RTO is important for selecting appropriate technologies that are best suited for meeting the MTD.

| Priority | System Resource/Component | Recovery Time Objective |
| --- | --- | --- |
| 1 | CRM Application Server | 12 Hrs |
| 2 | Customer Database | 18 Hrs |

To meet the expected RTOs for the CRM server (12 hours) and customer database (18 hours), alternate strategies include:

- Implementing cloud-based failover systems, real-time database replication, and high-availability clusters to ensure redundancy.

- Pre-configured virtual machine snapshots and hot spare hardware can enable rapid recovery for the CRM server, while point-in-time recovery and cloud-based backups ensure quick restoration of the database.

- Additional measures such as RAID configurations, load balancing, and read-only failover can provide fault tolerance and maintain partial functionality during disruptions.